Intellect Consulting Pvt Ltd

Your Enterprise, Our Priority

Response to RFI

Project Name: Marketing Call Center and CRM Module Integration

15 December 2025

V 1.0

Commercial in Confidence

Document Control

| Version | Date | Change | Author |
| --- | --- | --- | --- |
| V 1.0 | 15 December 2025 | Initial Version | Prabodha Dissanayake |

Document Distribution

| Contact Name | Company | Email |
| --- | --- | --- |
| Damith Rowel | Siyapatha Finance Plc | damithr@siyapatha.lk |

Confidentiality Statement

This document and the information contained in it are provided in strict confidence for the sole purpose of proposing services and pricing and may not be disclosed to any third party or used for any other purpose without the express written permission of Intellect Consulting Pvt Ltd.

Statement of Commitment Against Corruption, Bribery and Extortion

Intellect Consulting Pvt Ltd is fully committed to conducting business with integrity and consistent with the highest ethical standards, and in compliance with all applicable laws and regulatory requirements for the prevention of corruption, bribery and extortion. Corrupt practices may subject the company and individual employees to potential criminal and civil liabilities. Corrupt practices may also adversely affect the reputation of Intellect Consulting as well as the confidence held by stakeholders, including our customers and business partners in our commitment to act professionally, fairly and with integrity in all our business dealings and relationships. In line with this commitment to maintain high ethical standards which are integral to our corporate identity and our business, it is Intellect Consulting’s policy to adopt a ‘zero-tolerance’ approach against all forms of corruption, bribery and extortion.

Company Details

| Company Name | Intellect Consulting (Pvt) Ltd. |
| --- | --- |
| Business Registration Number | PV 00251617 |
| Registered Address | 367/7/C, Thalangama North, Battaramulla, Sri Lanka 10120 |
| Corporate Office | Level 4, No 192/10,9th Lane, Paramount Tower, Nawala, Sri Lanka 11222 |
| Telephone | +94117598308 |
| Email | connect@intellectconsulting.io |
| Website | www.intellectconsulting.io |

Table of Contents

1. Executive Summary	6

2. Company Profile	7

2.1. Company Overview	7

2.2. Core Competencies and Services	7

2.3. Industry Experience	7

3. Technical Capabilities	8

3.1. Solution Overview -ConnectraCRM	8

3.2. CRM Capabilities	9

3.3. Call Center Integration	10

3.4. Integration Capabilities	10

3.5. Reporting and Analytics	11

3.6. Security and Access Control	11

3.7. Configuration and Extensibility	12

3.8. Scalability & Deployment Options	12

3.9. Technology Stack	12

3.10. Future Ready Capabilities	12

4. Implementation Approach	13

4.1. Delivery Methodology	13

4.2. Phased Implementation Approach	13

4.3. Highlevel Timeline	13

4.4. Infrastructure & Environment Setup	13

4.5. Training & Change Management	13

5. Support and Maintenance	13

5.1. Support Model	13

5.2. SLA Framework	13

6. Commercials	15

7. Payment Terms and Milestones	15

7.1. Payment Milestones	15

7.2. Payment Terms	16

7.3. Travel and Expenses	16

8. Proposal Authorisation	17

# Executive Summary

Siyapatha Finance PLC is seeking a modern Marketing Call Centre and CRM solution to enhance customer acquisition, improve service quality, and gain better operational visibility across the organisation. Intellect Consulting understands the importance of establishing a strong digital foundation that supports both immediate business needs and long-term transformation goals.

Our proposed approach is to first implement a robust CRM platform as the core system of record. This will centralize lead management, customer information, and complaint handling while enabling consistent processes, accountability, and management reporting. Once the CRM foundation is established, we propose integrating it with Siyapatha’s existing call centre system to deliver a seamless end-to-end customer engagement experience. This phased approach minimizes risk, accelerates time-to-value, and ensures smoother organisational adoption.

Intellect Consulting brings extensive experience in digital transformation, having successfully delivered large-scale projects for both local and multinational organisations across multiple industries. Our team has proven expertise in handling complex fintech engagements in Sri Lanka and overseas, combining strong technical capability with deep business understanding.

We are committed to partnering with Siyapatha to deliver a scalable, secure, and future-ready customer engagement platform that supports measurable business outcomes and long-term growth.

# Company Profile

## Company Overview

Intellect Consulting (Private) Limited was established in 2022 as a digital transformation consulting company focused on delivering technology-driven business outcomes. The company supports organizations in modernizing their systems, processes, and customer engagement platforms through a combination of consulting, implementation, and managed services.

## Core Competencies and Services

Intellect Consulting provides a broad range of technology and consulting services, including:

- SAP Consulting Services

- CRM Solutions and Integrations

- Analytics and Business Intelligence

- Quality Assurance and Testing Services

- Product Engineering

- Artificial Intelligence (AI) and Automation Solutions

These capabilities enable Intellect to deliver end-to-end digital transformation initiatives, from strategy and design to implementation and support.

## Industry Experience

Intellect Consulting has experience working with both local and multinational organizations across multiple industries. The company has been actively involved in delivering complex technology initiatives for enterprises in Sri Lanka, including organizations operating in regulated and process-driven environments.

In addition to cross-industry experience, Intellect brings growing expertise in the fintech domain, supporting initiatives that require strong governance, data integrity, and scalability.

2.4 Project Experience

Intellect Consulting is currently engaged in active and ongoing projects with several well-established local and multinational organisations, including:

Sri Lanka

- Sysco Labs Technologies ( a fortune 100 company)

- MAS Holdings

- Hayleys Advantis

- Prym Intimates Sri Lanka(Joint venture between MAS Holdings and Prym Group, Germany)

- Ferentino Tyre Corporation

- Colombo Fort Group Services

- Lion Brewery

International

- Prym Intimates Indonesia

- Innova Apps (Spain)

- Fashionjust (Honkong)

- Cut and Dry (US)

These engagements demonstrate Intellect Consulting’s capability to deliver and sustain complex, enterprise-grade initiatives within structured governance environments.

# Technical Capabilities

## Solution Overview -ConnectraCRM

ConnectraCRM is Intellect Consulting’s CRM solution built on the SuiteCRM open-source framework, tailored for enterprise and regulated environments. It is designed to support centralized customer engagement, structured lead management, and service operations while remaining flexible, scalable, and future-ready.

ConnectraCRM serves as the core system of record for customer interactions and is designed to integrate seamlessly with existing call centre platforms and other enterprise systems.

## CRM Capabilities

### Lead Management

- Multi-channel lead capture (call centre, branches, campaigns, digital channels)

- Rule-based lead allocation (by product, branch, region, or team)

- Configurable lead lifecycle stages

- Automated follow-up reminders and task creation

- Escalation mechanisms for overdue/expediting leads

- Lead performance tracking and conversion reporting

### Customer 360° View

- Consolidated customer profile with contact details and segmentation

- Visibility of customer interactions across leads, calls, cases, and activities

- Historical engagement timeline for complete customer context

- Attachments and document management

### Case and Complaints Management

- Centralized complaint intake and tracking

- Categorization by type, severity, and priority

- SLA tracking with automated escalations

- Assignment workflows across teams, departments, and branches

- Full audit trail from creation to closure

- Reporting on resolution timelines and service performance

### Task and Activity Management

- Structured task assignment and tracking

- Call logs, notes, follow-ups, and reminders

- User-level accountability and activity history

## Call Center Integration

ConnectraCRM is designed to integrate with Siyapatha’s existing call centre and IVR systems.

Key capabilities include:

- Customer screen-pop based on inbound calls

- Call logging linked to leads, customers, or cases

- Automated creation of leads or cases from call outcomes

- Agent activity tracking and follow-up task generation

This integration approach allows Siyapatha to retain its current call centre investment while enhancing visibility and control through CRM.

## Integration Capabilities

ConnectraCRM supports integration with enterprise systems using standard and secure interfaces:

- SOAP-based APIs

- Middleware-friendly architecture

- Integration with core finance systems, digital channels, Social Media platfromes, SMS gateways, and email platforms

- Designed to support future integrations such as WhatsApp Banking and social media lead sources

## Reporting and Analytics

- Role-based dashboards for agents, supervisors, and management

- Lead pipeline and conversion analytics

- Complaint SLA and resolution tracking

- Branch and team performance reporting

- Exportable reports for management and compliance needs

## Security and Access Control

ConnectraCRM is designed to support the security, governance, and regulatory expectations applicable to Non-Banking Financial Institutions (NBFIs) in Sri Lanka. The solution enables controlled access to customer and operational data through structured authorization mechanisms, ensuring that users can only view and perform actions relevant to their roles. Comprehensive audit trails provide traceability for critical activities, supporting internal controls and regulatory oversight. The platform can be deployed within Siyapatha’s controlled infrastructure, allowing alignment with existing information security policies, data protection standards, and business continuity requirements mandated by the Central Bank of Sri Lanka (CBSL).

Key security and access control features include:

- Role-based access control (RBAC) to enforce segregation of duties

- Configurable data visibility based on role, function, or organizational unit

- Complete audit logs for user actions and system activities

- Secure authentication and authorization mechanisms

- Support for internal audits, compliance reviews, and investigations

- Deployment flexibility to align with existing IT security, DR, and governance frameworks

Compliance Note:
 ConnectraCRM is designed to support regulatory and governance requirements; however, overall compliance with CBSL regulations, data protection laws, and internal policies remains subject to Siyapatha’s governance framework, operational controls, and infrastructure standards. Intellect Consulting will work closely with Siyapatha’s IT, Risk, and Compliance teams to align the solution with applicable regulatory and internal requirements.

## Configuration and Extensibility

- Highly configurable data models, fields, and layouts

- Workflow automation using rules and triggers

- Ability to introduce new modules or processes without core code changes

- Support for UI/UX enhancements through theming and custom views

## Scalability & Deployment Options

- Deployable on on-premise or private cloud infrastructure

- Scalable architecture suitable for enterprise usage

- Supports Dev, UAT, and Production environments

- Designed for phased rollout and future expansion

## Technology Stack

- Platform: SuiteCRM (Open Source)

- CRM Solution: ConnectraCRM by Intellect Consulting

- Backend: PHP

- Database: MySQL / MariaDB

- APIs: REST

- Frontend: Web-based UI with customizable themes

- Hosting: On-premise or private cloud

## Future Ready Capabilities

ConnectraCRM is architected to support future enhancements such as:

- Omnichannel customer engagement

- AI-assisted lead prioritization

- Advanced analytics and dashboards

- Workflow automation and self-service capabilities

# Implementation Approach

## Delivery Methodology

To be filled

## Phased Implementation Approach

## Highlevel Timeline

## Infrastructure & Environment Setup

## Training & Change Management

# Support and Maintenance

## Support Model

## SLA Framework

5.3  Enhancement and Change Request Handling

5.4 Scalability, DR & Business Continuity

# Commercials

| Description | Man Days (Bucket) | Daily Rate (USD) | Amount (USD) |
| --- | --- | --- | --- |
| SAP Consulting Support | XX Man-Days | 00.00 | 00.00 |
| Subtotal |  |  | 00.00 |
| Discount |  |  | -(0.00) |
| Subtotal After Discount |  |  | 00.00 |
| VAT % |  |  |  |
| Total Incl Tax |  |  | 00.00 |

# Payment Terms and Milestones

## Payment Milestones

| Payment Milestone | Percentage |
| --- | --- |
| End of Quarter 1 | 25% |
| End of Quarter 2 | 25% |
| End of Quarter 3 | 25% |
| End of Quarter 4 | 25% |

Notes:

- A quarter is defined as a three-month period starting from the contract signing date.

## Payment Terms

- If pre-purchased man-day effort is 100% utilized before the contracted period ends, then USD 160 per day would be charged for the break fixes and minor CRs until the contract is over.

- If the pre-purchased man-days are not fully utilized within the agreement period, the remaining balance cannot be carried forward to the following term.

- A man-day is considered as 8 hours.

- This Professional fee is quoted at net price, and Value Added Tax (VAT) and Social Security Contribution Levy Tax (SSCL) should be borne by the customer. All other applicable taxes will be charged subject to future changes in government regulations and policies.

- Customer may settle the payment for undisputed invoices in USD within 30 days of receiving a written invoice from Intellect. The conversion must be made using the indicative spot rate provided by The Central Bank of Sri Lanka on the date of payment.

- All cheques to be drawn in favor of “Intellect Consulting (PVT) LTD”

## Travel and Expenses

It is expected that resources will work in a hybrid mode, combining remote and on-site work as required. The client will bare reasonable expenses which can be ascertained through documentary proof if consultants are required to travel outside Sri Lanka.

# Proposal Authorisation

IN WITNESS WHEREOF, the parties hereto have caused this SOW to be executed, as of the date set out below, by their respective authorised officials.

Intellect Consulting (Pvt) Ltd

Signature:

Name: XXX

Tittle: XXX

Date: DD January YYYY

Ferentino Tyre Corporation Private Ltd

Signature:

Name: XXX

Tittle: XXX

Date: DD January YYYY