Meeting Minutes – CRM Technical Direction & Proposal Strategy (03.12.2025)

- Decision on CRM Approach

  - We agreed to build our own CRM solution using an open-source framework (e.g., SuiteCRM or an alternative) as the foundation.

  - The selected framework must support extensibility, integration needs, and future productisation.

- Framework Evaluation

  - We need to finalize whether SuiteCRM or another open-source framework is the best fit.

  - Gayan is not yet certain if the framework is SuiteCRM , he needs the next couple of days to further evaluate it.

  - This decision should be made promptly to avoid delays in the MVP build.

- MVP Development

  - Once the framework is confirmed, we will immediately begin developing the MVP.

  - Early development will help us:

    - Understand the technical landscape more deeply

    - Improve effort estimation accuracy

    - Identify functional gaps and clarify RFI requirements

    - Generate additional questions to be discussed with Siyapatha

- RFI Completion

  - Prabodha and Gihan will continue working on finalizing the RFI response in parallel with the technical evaluation.

- Pitching Strategy – Gayan & Jeewana Discussion

  - During a separate discussion, it was agreed that our pitch should not be limited to offering a CRM system.

  - We must emphasize business value addition, including process efficiency, improved customer experience, and analytics-driven decision-making.

  - Before proposing a fully-fledged automated CRM, we need a clear understanding of Siyapatha’s business readiness, culture, and operational maturity.

  - This insight will allow us to propose a solution that fits their real needs and readiness level, rather than just a technical product.

  - At the same time, completing and submitting the RFI response remains critical to securing this opportunity.

- Timeline

  - We should finalize the technical direction before the 6th to maintain project momentum.

  - Gayan will contribute once he has some availability after attending to his personal commitments.

- Action Item

  - Plan an in-person meeting with Matheesa while Gayan is in Sri Lanka, to have a chat on Siyapatha’s expectations, culture, business objectives etc

Meeting on 23.12.2024

- Associate Business Analyst - Lack of commitment from Vinuda. Need to find an alternative resource.

Shashi - Commercial Bank

LB Finance Resource

- Increase development bandwidth - Get Shakil’s colleague aligned

- Need to document the roles and list of scenarios required for the demo

Action Item :

Roles

Call Center Agent / Branch User / Marketing User /Top Management / Department (Gold Loan/Lease/Savings etc) User

| Call Center records the initial prospect | Call Center Agent |
| --- | --- |
| Background Vetting /Lead Qualification | Call Center Agent |
| Customer incident/case recording | Call Center Agent |
| Lead Conversion to opportunity |  |
| Opportunity Pipeline /Closed Win/Lost |  |
| Dashboards | Line Manager/Middle Manager /Top Manager |

- Espo theme should be modified for Connectra /’Convincing enough’ data fields in each form

- Get Shashi to do the field level document for each function (lead management / case etc)

- Get process flow diagram for each functionality

  - Lead

  - Opportunity

  - Case

  - Interlinks

- Module Catalog (Lead , Opportunity , Case)