### Title

SuiteCRM 8 Architect & Implementation for Finance CRM Pilot (10-Day Project)

### Project Type

- One-time project (10–12 days) – Fixed Price

- Looking for: Experienced SuiteCRM 8 Expert / Small Team / Agency

### About Us

We are a tech-led team building a CRM solution for a regulated non-banking financial institution (NBFI) offering leasing, loans, deposits and related products.

We have defined the high-level scope and want to stand up a SuiteCRM 8 pilot that we can demo to the client and then extend into a full implementation.

### Project Background

The client operates multiple branches and offers products such as:

- Leasing and vehicle finance

- Term loans / personal loans

- Gold loans / secured lending

- Fixed deposits and other savings products

They need a CRM that supports Lead Management, Customer 360, Complaints/Service, and basic dashboards.

We want a SuiteCRM 8 staging environment that demonstrates these core flows and is suitable to hand over to a pilot user group.

### Scope of Work (Pilot Deliverables)

You will be responsible for delivering a working SuiteCRM 8 pilot in 10 days, including:

#### 1. Environment Setup (Staging)

- Install & configure SuiteCRM 8 on a Linux-based staging environment (we can provide cloud infrastructure, or you can propose).

- Configure:

  - Timezone

  - Currency

  - Basic email settings (for notifications)

- Apply basic security hardening and document the setup.

#### 2. Configuration & Customisation (Config-First, Minimal Code)

Configure SuiteCRM 8 to support the following:

- Core Modules

  - Accounts (Customers – individuals & businesses)

  - Contacts (if required)

  - Leads (sales enquiries – leasing/loans)

  - Opportunities (applications / deals)

  - Cases (complaints / service requests)

- Custom Fields & Layouts

  - Account: identification number, branch, product type, segment, risk rating, etc.

  - Lead: source, branch, product, requested amount, etc.

  - Opportunity: stage, product, amount, tenure, etc.

  - Case: complaint type, channel, severity, SLA date, etc.

- Clean, simple screen layouts (remove irrelevant fields, group important ones).

- Roles & Access

  - Sales / Branch Officer

  - Customer Service / Call Centre

  - Branch / Sales Manager

  - Admin

  - Basic role-based access (e.g., limited cross-branch visibility where applicable).

- Workflows

  - New Lead → auto-assign to branch / team and send notification.

  - New Case → notify service/call-centre group.

  - Opportunity stage changes → internal alerts (e.g., moved to Approved).

- Reports & Dashboards

  - Leads by branch & source.

  - Opportunities by stage & product.

  - Open Cases by branch & complaint type.

  - Simple dashboards for:

    - Manager (pipeline, open cases)

    - Service team (tickets, SLA breaches)

- Demo/Test Data

  - Import realistic demo data:

    - ~20–30 Accounts/Customers

    - ~20–30 Leads & Opportunities in various stages

    - ~10–15 Cases

  - So that dashboards and lists look populated and realistic.

The pilot should rely primarily on SuiteCRM configuration, with only light custom code (logic hooks, etc.) where strictly needed.

### 3. Testing & Quality

- Create a simple test plan and test cases for:

  - Login & role-based access

  - Lead → Opportunity → Customer flows

  - Case creation and lifecycle

  - Reports & dashboards

- Perform functional testing and fix critical issues.

- Ensure basic performance is acceptable with demo data.

### 4. Documentation & Handover

We need two main types of documentation:

#### a) Technical / Admin Documentation

- High-level environment & installation notes.

- Description of configured modules, key custom fields, workflows, and roles/permissions.

- Data import templates used (if any).

#### b) Product / User-Facing Docs (Non-Technical Audience)

- A short Product Overview (5–8 pages) explaining:

  - What the pilot CRM does.

  - Key use cases: Customer 360, Sales pipeline, Complaints handling, Dashboards.

  - Simple screenshots with labels.

- A Quick Start / Pilot Guide for pilot users:

  - How to log in.

  - What each role can do.

  - 3–4 example scenarios they should try (e.g., create a lead, convert to opportunity, log a complaint, view dashboards).

All docs should be in clear, simple English and delivered as editable files (Docs/Word) + PDF.

### Ideal Freelancer / Team Profile

We’re open to:

- A strong individual SuiteCRM 8 expert, OR

- A small team/agency where one acts as Tech Lead and others handle config/QA.

#### Must-Have Experience

- Proven hands-on experience with SuiteCRM 8 or SugarCRM in real projects.

- Strong knowledge of:

  - SuiteCRM Studio, Module Builder, Workflows, Roles & Security Groups

  - PHP, JavaScript, MySQL/MariaDB for small customisations

  - Installing and configuring SuiteCRM on Linux (LAMP stack)

- Experience building reports and dashboards inside SuiteCRM.

- Comfortable working against a tight 10-day deadline and delivering a polished demo.

#### Nice to Have

- Prior work with financial services / banking / leasing / lending clients.

- Experience with Agile / sprint-style delivery and tools like Jira/ClickUp.

### Timeline

- Start: ASAP

- Duration: 10–12 days for the pilot.

- You must be able to start immediately and commit to this timeframe.

### Engagement & Communication

- Work can be fully remote.

- Prefer freelancers who can overlap a few hours with our time zone each day.

- Daily or every-other-day check-ins via Zoom/Google Meet.

- Progress tracked via a simple sprint board (Jira/ClickUp/Trello).

### What to Include in Your Proposal

Please respond specifically to the points below:

- Relevant SuiteCRM / SugarCRM Experience

  - Briefly describe 2–3 CRM projects you’ve done (especially SuiteCRM 7/8).

  - What modules and features you configured? Any custom code?

- SuiteCRM 8 Specifics

  - Have you installed & configured SuiteCRM 8 (Symfony-based) before?

  - If yes, share a few details (environment, scale, your role).

- Your Proposed Approach

  - How would you structure this 10-day pilot?

  - Rough plan (phases), e.g.:

    - Day 1–2: install & setup

    - Day 3–6: config & demo data

    - Day 7–8: QA & fixes

    - Day 9–10: docs & polish

- Team Structure (if agency/small team)

  - Who will be involved (roles: Tech Lead, Config/Dev, QA)?

  - How many hours per day can you allocate?

- Example Outputs

  - Any screenshots or examples from previous SuiteCRM customisations (anonymised is fine).

- Budget

  - Your fixed price for delivering the full pilot (environment + config + QA + docs + handover) within 10–12 days.

You should be confident in delivering a clean, stable SuiteCRM 8 pilot that will look credible in front of senior stakeholders in a regulated financial-services organisation.